Workshop: Sprint Planning

Worksheet

INVEST Check (A - Amara, T - Technician, H - Household)

| Story ID | Story Name | INVEST Issue Found | Decision |
| --- | --- | --- | --- |
| A-01 | View all villages status | E: Unclear which statuses should be displayed | Revise |
| A-02 | Record technician check-ins |  |  |
| A-03 | Record submitted readings from technicians |  |  |
| A-04 | Manage technician activity | E: Scope of “manage” is unclear S: Contains multiple goals | Split |
| A-05 | Flag households | E/T: Flagging criteria are unclear? | Revise |
| A-06 | Generate overall report | E: Report contents/scope are unclear | Revise |
| A-07 | Generate donor summary |  |  |
| A-08 | View village statistics | E: Required statistics are unclear | Revise |
| A-09 | View system status | E: “system status” is unclear | Revise |
| T-10 | Record meter readings |  |  |
| T-11 | Record maintenance activity | E: "maintenance activity” is unclear | Split |
| T-12 | Sync data when connection returns |  |  |
| T-13 | View technician check-ins |  |  |
| T-14 | View unresolved issues | S: Issues can be many types | Split |
| H-15 | Payment gateway | N: Describes a system rather than the user's need | Revise |
| H-16 | Billing system | N: Describes a system rather than the user's need | Revise |
| H-17 | View payment history |  |  |
| H-18 | Record dispute resolution | E: Actors/type of dispute are unclear | Split |
| H-19 | Pay in installments |  |  |
| T-20 | Configure grace periods |  |  |
| A-21 | Record partial payments | S: Record for who | Split |
| T-22 | Delay power disconnection |  |  |

Groomed Product Backlog (refine + prioritize + estimate)

| Story ID | Story Name | Acceptance Criteria |
| --- | --- | --- |
| A-01 | View village check-in and reading status | Happy Path: View current village status Given that: Amara is logged in and technician check-in and meter-reading data are available. When: Amara opens the village operations dashboard. Then: The system displays the latest technician check-in and reading-submission status for each village. Exceptional Path: Village has no recent update Given that: A village has received no technician check-in or reading update for more than 24 hours. When: Amara views the village operations dashboard. Then: The system flags the village as having no recent update. |
| A-02 | Record technician check-ins | Happy Path: Save technician check-in Given that: a technician is logged in and at a village. When: the technician checks in with time, location, and notes. Then: the check-in is saved and visible to Amara. Exceptional Path: Queue offline check-in Given that: the technician has no connection or invalid location. When: the technician submits the check-in. Then: the check-in is queued offline and marked pending sync. |
| A-03 | Record submitted readings from technicians | Happy Path: Save and sync submitted reading Given that: a technician selects a meter or village. When: the technician enters a valid reading, unit, and date. Then: the reading is saved, validated, and synced to the dashboard. Exceptional Path: Handle invalid or offline reading Given that: the reading is invalid, non-numeric, or offline. When: the technician submits it. Then: validation errors show or the reading is queued for later sync. |
| A-04a | View technician activity | Happy Path: View and export technician activity Given that: Amara is logged in and activity exists. When: Amara filters by technician, village, or date. Then: activity shows in map/list view and can be exported. Exceptional Path: Empty or failed activity export Given that: no activity exists or export fails. When: Amara opens the activity view. Then: an empty state or error message is shown. |
| A-04b | Assign technician assignments | Happy Path: Assign or unassign technician Given that: Amara selects a technician and a village. When: Amara assigns or unassigns the technician. Then: the assignment is saved, the technician is notified, and duplicates are prevented. Exceptional Path: Block duplicate or unavailable assignment Given that: the technician is already assigned or unavailable. When: Amara tries to assign them. Then: the action is blocked with a clear message. |
| A-05 | Flag households eligible for payment flexibility | Happy Path: Save household flag Given that: A household meets the defined criteria for payment flexibility. When: Amara flags the household. Then: The system records the household as eligible for payment flexibility. Exceptional Path: Block missing flag details Given that: A household does not meet the defined eligibility criteria. When: Amara attempts to flag the household for payment flexibility. Then: The system does not apply the flag and indicates that the eligibility criteria are not met. |
| A-06 | Generate village operations summary report | Happy Path: Generate an operations report Given that: Amara selects a date range and region. When: Amara generates the report. Then: it includes status, check-ins, readings, flags, and payments; export PDF/CSV works. Exceptional Path: Required report data are unavailable Given that: no data exists or export fails. When: Amara generates the report. Then: an empty report or error message is shown. |
| A-07 | Generate donor summary | Happy Path: Generate donor summary Given that: a program manager selects donor, project, and date. When: the summary is generated. Then: it includes villages, households, payments, and maintenance; export PDF works. Exceptional Path: Handle missing donor data or export failure Given that: no donor data exists or export fails. When: the manager generates the summary. Then: an empty summary or error message is shown. |
| A-08 | View village revenue, households served, and uptime statistics | Happy Path: View available village statistics Given that: Revenue, households-served, and uptime data are available for a village. When: Amara selects the village statistics view. Then: The system displays the village's revenue, households served, and uptime statistics. Exceptional Path: Some statistics are unavailable Given that: One or more statistics for the selected village are unavailable. When: Amara views the village statistics. Then: The system identifies the unavailable statistics instead of displaying misleading values. |
| A-09 | View village data sync and connectivity status | Happy Path: View synchronized village data Given that: A village device has successfully synchronized its locally stored data. When: Amara views the village's data status. Then: The system shows that the village data are synchronized. Exceptional Path: Village data have not synchronized Given that: A village has unsynchronized data because connectivity is unavailable. When: Amara views the village's data status. Then: The system indicates that the village has data waiting to be synchronized. |
| T-10 | Record meter readings | Happy Path: Save and sync meter reading Given that: a technician selects a meter. When: the technician enters value, unit, and date. Then: previous reading shows, anomalies warn, and the reading saves and syncs. Exceptional Path: Warn anomaly or queue offline reading Given that: an anomaly is detected or the device is offline. When: the technician submits the reading. Then: a warning shows or the reading is queued for sync. |
| T-11a | Record maintenance request | Happy Path: Save maintenance request Given that: a technician selects a village or asset. When: the technician enters type, description, priority, and photo. Then: the request is saved and appears in unresolved issues. Exceptional Path: Block missing maintenance details Given that: required maintenance details are missing. When: the technician submits the request. Then: the save is blocked and missing fields are highlighted. |
| T-11b | Update maintenance status | Happy Path: Update maintenance status Given that: a technician opens an existing maintenance request. When: the technician changes status to Open, In Progress, or Resolved and adds notes. Then: the status updates and Amara is notified. Exceptional Path: Block invalid transition or permission Given that: the status transition is invalid or permission is missing. When: the technician submits the update. Then: the change is blocked with an error message. |
| T-12 | Sync data when connection returns | Happy Path: Auto-sync offline data on reconnect Given that: data was queued offline. When: the connection returns. Then: data auto-syncs, status shows, conflicts are handled, and failed items retry. Exceptional Path: Handle sync conflict or failure Given that: a sync conflict or failure occurs. When: auto-sync runs. Then: the item stays queued, an error shows, and manual retry is available. |
| T-13 | View technician check-ins | Happy Path: View and export technician check-ins Given that: Amara is logged in and check-ins exist. When: Amara filters by technician, village, or date. Then: check-ins show in map/list view and can be exported. Exceptional Path: Empty check-ins state Given that: no check-ins exist. When: Amara opens the check-in view. Then: an empty state is shown. |
| T-14a | View unresolved issues | Happy Path: View and assign unresolved maintenance issues Given that: Amara is logged in and unresolved issues exist. When: Amara filters by village, priority, or date. Then: issues show and can be assigned. Exceptional Path: Empty unresolved maintenance issues Given that: no unresolved maintenance issues exist. When: Amara opens the view. Then: an empty state is shown. |
| T-14b | View unresolved payment disputes | Happy Path: View unresolved payment disputes Given that: Amara is logged in and unresolved disputes exist. When: Amara filters by household, date, or status. Then: disputes show and details can be opened. Exceptional Path: Empty unresolved disputes Given that: no unresolved disputes exist. When: Amara opens the view. Then: an empty state is shown. |
| H-15 | Pay billing online | Happy Path: Complete an online payment Given that: The household has a valid account/meter and submits a valid online payment. When: The payment is successfully processed. Then: The system records the payment against the household's meter with a timestamp. Exceptional Path: Payment cannot be processed Given that: The household attempts an online payment. When: The payment transaction fails or cannot be verified. Then: The system does not record the transaction as a successful payment. |
| H-16 | View household billing details | Happy Path: View billing information Given that: Billing information exists for the household. When: The household opens its billing details. Then: The system displays the household's available billing information. Exceptional Path: Billing information is unavailable Given that: The household's billing information cannot be retrieved. When: The household attempts to view its billing details. Then: The system indicates that the billing information is currently unavailable rather than displaying incorrect information. |
| H-17 | View payment history | Happy Path: View and download payment history Given that: a household is logged in and payments exist. When: the household opens payment history. Then: date, amount, method, status, and receipt show; date filters and receipt download work. Exceptional Path: Empty payment history Given that: no payment history exists. When: the household opens payment history. Then: an empty state is shown. |
| H-18a | Raise payment dispute | Happy Path: Submit payment dispute Given that: a household selects a payment. When: the household enters reason, description, and optional evidence. Then: the dispute is submitted and confirmation is shown. Exceptional Path: Block missing reason or duplicate dispute Given that: the reason is missing or the payment is already disputed. When: the household submits the dispute. Then: the submission is blocked with an error message. |
| H-18b | Resolve payment dispute | Happy Path: Resolve payment dispute Given that: Amara opens an unresolved dispute. When: Amara adds notes and sets Resolved or Rejected. Then: the dispute updates and the household is notified. Exceptional Path: Block missing notes or permission Given that: resolution notes are missing or permission is denied. When: Amara submits the resolution. Then: the update is blocked with an error message. |
| H-19 | Pay in installments | Happy Path: Start installment plan and first payment Given that: a household selects an eligible bill. When: the household chooses an installment plan and makes the first payment. Then: the remaining balance shows and reminders are scheduled. Exceptional Path: Block ineligible bill or failed payment Given that: the bill is ineligible or payment fails. When: the household tries to start the plan. Then: the action is blocked and an error is shown. |
| T-20 | Configure grace periods | Happy Path: Configure grace periods Given that: Amara selects a village or plan. When: Amara sets grace days and saves. Then: the grace period applies to bills and affected households are notified. Exceptional Path: Block invalid grace days or permission Given that: grace days are invalid or permission is denied. When: Amara saves the configuration. Then: the save is blocked with an error message. |
| A-21a | Record partial payments | Happy Path: View partial payment history Given that: Amara is logged in and partial payments exist. When: Amara opens partial payment history. Then: household, bill, amount, balance, date, method, and status show; filter/search/export work; view is read-only. Exceptional Path: Empty or access denied Given that: no partial payments exist or Amara lacks permission. When: Amara opens the history. Then: an empty state or access-denied message is shown. |
| A-21b | View partial payment | Happy Path: Record partial payment Given that: a finance/Amara user selects a household or bill. When: the user enters an amount less than the amount due and saves. Then: the balance updates, a receipt is generated, and an audit log is created. Exceptional Path: Block overpayment or invalid amount Given that: the amount is equal to or greater than the due amount, or would overpay. When: the user submits the partial payment. Then: the save is blocked with an error message. |
| T-22 | Delay power disconnection | Happy Path: Delay power disconnection Given that: Amara selects a household. When: Amara sets a delay date and reason and gets approval. Then: disconnection is prevented until that date and the household is notified. Exceptional Path: Block missing approval or invalid date Given that: approval is missing or the date is invalid. When: Amara tries to save the delay. Then: the save is blocked with an error message. |

Prioritized Product Backlog & Sprint Goal (order by importance, priority, in terms of value that will help the persona resolve their pain point (which one would they like to see first))

(ex. Add account/ Registration is more important than Login)

| Priority | Story ID | Story Name | Acceptance Criteria | Size | Sprint |
| --- | --- | --- | --- | --- | --- |
| 1 | A-01 | View village check-in and reading status | Happy Path: View current village status Given that: Amara is logged in and technician check-in and meter-reading data are available. When: Amara opens the village operations dashboard. Then: The system displays the latest technician check-in and reading-submission status for each village. Exceptional Path: Village has no recent update Given that: A village has received no technician check-in or reading update for more than 24 hours. When: Amara views the village operations dashboard. Then: The system flags the village as having no recent update. | 3 | 1 |
| 2 | A-02 | Record technician check-ins | Happy Path: Save technician check-in Given that: a technician is logged in and at a village. When: the technician checks in with time, location, and notes. Then: the check-in is saved and visible to Amara. Exceptional Path: Queue offline check-in Given that: the technician has no connection or invalid location. When: the technician submits the check-in. Then: the check-in is queued offline and marked pending sync. | 1/2 | 1 |
| 3 | A-03 | Record submitted readings from technicians | Happy Path: Save and sync submitted reading Given that: a technician selects a meter or village. When: the technician enters a valid reading, unit, and date. Then: the reading is saved, validated, and synced to the dashboard. Exceptional Path: Handle invalid or offline reading Given that: the reading is invalid, non-numeric, or offline. When: the technician submits it. Then: validation errors show or the reading is queued for later sync. | 2 | 1 |
| 4 | T-10 | Record meter readings | Happy Path: Save and sync meter reading Given that: a technician selects a meter. When: the technician enters value, unit, and date. Then: previous reading shows, anomalies warn, and the reading saves and syncs. Exceptional Path: Warn anomaly or queue offline reading Given that: an anomaly is detected or the device is offline. When: the technician submits the reading. Then: a warning shows or the reading is queued for sync. | 1 | 1 |
| 5 | T-12 | Sync data when connection returns | Happy Path: Auto-sync offline data on reconnect Given that: data was queued offline. When: the connection returns. Then: data auto-syncs, status shows, conflicts are handled, and failed items retry. Exceptional Path: Handle sync conflict or failure Given that: a sync conflict or failure occurs. When: auto-sync runs. Then: the item stays queued, an error shows, and manual retry is available. | 1 | 1 |
| 6 | H-15 | Pay billing online | Happy Path: Complete an online payment Given that: The household has a valid account/meter and submits a valid online payment. When: The payment is successfully processed. Then: The system records the payment against the household's meter with a timestamp. Exceptional Path: Payment cannot be processed Given that: The household attempts an online payment. When: The payment transaction fails or cannot be verified. Then: The system does not record the transaction as a successful payment. | 3 | 2 |
| 7 | H-16 | View household billing details | Happy Path: View billing information Given that: Billing information exists for the household. When: The household opens its billing details. Then: The system displays the household's available billing information. Exceptional Path: Billing information is unavailable Given that: The household's billing information cannot be retrieved. When: The household attempts to view its billing details. Then: The system indicates that the billing information is currently unavailable rather than displaying incorrect information. | 1/2 | 2 |
| 8 | A-21a | View partial payment history | Happy Path: View partial payment history Given that: Amara is logged in and partial payments exist. When: Amara opens partial payment history. Then: household, bill, amount, balance, date, method, and status show; filter/search/export work; view is read-only. Exceptional Path: Empty or access denied Given that: no partial payments exist or Amara lacks permission. When: Amara opens the history. Then: an empty state or access-denied message is shown. | 3 | 2 |
| 9 | A-21b | Record partial payment | Happy Path: Record partial payment Given that: a finance/Amara user selects a household or bill. When: the user enters an amount less than the amount due and saves. Then: the balance updates, a receipt is generated, and an audit log is created. Exceptional Path: Block overpayment or invalid amount Given that: the amount is equal to or greater than the due amount, or would overpay. When: the user submits the partial payment. Then: the save is blocked with an error message. | 3 | 2 |
| 10 | T-20 | Configure grace periods | Happy Path: Configure grace periods Given that: Amara selects a village or plan. When: Amara sets grace days and saves. Then: the grace period applies to bills and affected households are notified. Exceptional Path: Block invalid grace days or permission Given that: grace days are invalid or permission is denied. When: Amara saves the configuration. Then: the save is blocked with an error message. | 5 | 2 |
| 11 | T-22 | Delay power disconnection | Happy Path: Delay power disconnection Given that: Amara selects a household. When: Amara sets a delay date and reason and gets approval. Then: disconnection is prevented until that date and the household is notified. Exceptional Path: Block missing approval or invalid date Given that: approval is missing or the date is invalid. When: Amara tries to save the delay. Then: the save is blocked with an error message. | 3 | 3 |
| 12 | A-07 | Generate donor summary | Happy Path: Generate donor summary Given that: a program manager selects donor, project, and date. When: the summary is generated. Then: it includes villages, households, payments, and maintenance; export PDF works. Exceptional Path: Handle missing donor data or export failure Given that: no donor data exists or export fails. When: the manager generates the summary. Then: an empty summary or error message is shown. | 20 | 2 |
| 13 | A-05 | Flag households eligible for payment flexibility | Happy Path: Save household flag Given that: A household meets the defined criteria for payment flexibility. When: Amara flags the household. Then: The system records the household as eligible for payment flexibility. Exceptional Path: Block missing flag details Given that: A household does not meet the defined eligibility criteria. When: Amara attempts to flag the household for payment flexibility. Then: The system does not apply the flag and indicates that the eligibility criteria are not met. | 0 | 3 |
| 14 | A-06 | Generate village operations summary report | Happy Path: Generate an operations report Given that: Amara selects a date range and region. When: Amara generates the report. Then: it includes status, check-ins, readings, flags, and payments; export PDF/CSV works. Exceptional Path: Required report data are unavailable Given that: no data exists or export fails. When: Amara generates the report. Then: an empty report or error message is shown. | 20 | 3 |
| 15 | A-08 | View village revenue, households served, and uptime statistics | Happy Path: View available village statistics Given that: Revenue, households-served, and uptime data are available for a village. When: Amara selects the village statistics view. Then: The system displays the village's revenue, households served, and uptime statistics. Exceptional Path: Some statistics are unavailable Given that: One or more statistics for the selected village are unavailable. When: Amara views the village statistics. Then: The system identifies the unavailable statistics instead of displaying misleading values. | 5 | 4 |
| 16 | H-18a | Raise payment dispute | Happy Path: Submit payment dispute Given that: a household selects a payment. When: the household enters reason, description, and optional evidence. Then: the dispute is submitted and confirmation is shown. Exceptional Path: Block missing reason or duplicate dispute Given that: the reason is missing or the payment is already disputed. When: the household submits the dispute. Then: the submission is blocked with an error message. | 3 | 4 |
| 17 | H-18b | Resolve payment dispute | Happy Path: Resolve payment dispute Given that: Amara opens an unresolved dispute. When: Amara adds notes and sets Resolved or Rejected. Then: the dispute updates and the household is notified. Exceptional Path: Block missing notes or permission Given that: resolution notes are missing or permission is denied. When: Amara submits the resolution. Then: the update is blocked with an error message. | 1 | 4 |
| 18 | T-11a | Record maintenance request | Happy Path: Save maintenance request Given that: a technician selects a village or asset. When: the technician enters type, description, priority, and photo. Then: the request is saved and appears in unresolved issues. Exceptional Path: Block missing maintenance details Given that: required maintenance details are missing. When: the technician submits the request. Then: the save is blocked and missing fields are highlighted. | 1 | 4 |
| 19 | T-11b | Update maintenance status | Happy Path: Update maintenance status Given that: a technician opens an existing maintenance request. When: the technician changes status to Open, In Progress, or Resolved and adds notes. Then: the status updates and Amara is notified. Exceptional Path: Block invalid transition or permission Given that: the status transition is invalid or permission is missing. When: the technician submits the update. Then: the change is blocked with an error message. | 3 | 4 |
| 20 | T-13 | View technician check-ins | Happy Path: View and export technician check-ins Given that: Amara is logged in and check-ins exist. When: Amara filters by technician, village, or date. Then: check-ins show in map/list view and can be exported. Exceptional Path: Empty check-ins state Given that: no check-ins exist. When: Amara opens the check-in view. Then: an empty state is shown. | 1/2 | 4 |
| 21 | T-14a | View unresolved issues | Happy Path: View and assign unresolved maintenance issues Given that: Amara is logged in and unresolved issues exist. When: Amara filters by village, priority, or date. Then: issues show and can be assigned. Exceptional Path: Empty unresolved maintenance issues Given that: no unresolved maintenance issues exist. When: Amara opens the view. Then: an empty state is shown. | 1 | 4 |
| 22 | T-14b | View unresolved payment disputes | Happy Path: View unresolved payment disputes Given that: Amara is logged in and unresolved disputes exist. When: Amara filters by household, date, or status. Then: disputes show and details can be opened. Exceptional Path: Empty unresolved disputes Given that: no unresolved disputes exist. When: Amara opens the view. Then: an empty state is shown. | 3 | 4 |
| 23 | A-04a | View technician activity | Happy Path: View and export technician activity Given that: Amara is logged in and activity exists. When: Amara filters by technician, village, or date. Then: activity shows in map/list view and can be exported. Exceptional Path: Empty or failed activity export Given that: no activity exists or export fails. When: Amara opens the activity view. Then: an empty state or error message is shown. | 3 | 4 |
| 24 | A-04b | Assign technician assignments | Happy Path: Assign or unassign technician Given that: Amara selects a technician and a village. When: Amara assigns or unassigns the technician. Then: the assignment is saved, the technician is notified, and duplicates are prevented. Exceptional Path: Block duplicate or unavailable assignment Given that: the technician is already assigned or unavailable. When: Amara tries to assign them. Then: the action is blocked with a clear message. | 5 | 5 |
| 25 | H-17 | View payment history | Happy Path: View and download payment history Given that: a household is logged in and payments exist. When: the household opens payment history. Then: date, amount, method, status, and receipt show; date filters and receipt download work. Exceptional Path: Empty payment history Given that: no payment history exists. When: the household opens payment history. Then: an empty state is shown. | 1/2 | 5 |
| 26 | H-19 | Pay in installments | Happy Path: Start installment plan and first payment Given that: a household selects an eligible bill. When: the household chooses an installment plan and makes the first payment. Then: the remaining balance shows and reminders are scheduled. Exceptional Path: Block ineligible bill or failed payment Given that: the bill is ineligible or payment fails. When: the household tries to start the plan. Then: the action is blocked and an error is shown. | 13 | 5 |

Estimated Team Capacity

| Person | Days Available | Days for Other Scrum Activities | Hours per Day | Available Effort-Hours |
| --- | --- | --- | --- | --- |
| Tanyawat (Wave) | 6 | 1 | 5-7 hrs | 25–35 hrs |
| Leenawat (Sunny) | 5 | 1 | 6-7 hrs | 24–28 hrs |
| Waris (Beam) | 6 | 1 | 6-7 hrs | 30–35 hrs |
| Natchapol (Boss) | 5 | 1 | 5-7 hrs | 20–28 hrs |
| Nattanan (Nut) | 3 | 1 | 5-8 hrs | 10–16 hrs |